# Montra Fleet Maintenance Application Design and Developer Handover

Current-state architecture, source map, functional design, defects and implementation roadmap

Repository: SJ-audree-montra-fleet-maintenance | Version reference: v1.8.25 | Prepared: 22 September 2026

Purpose: give a developer a single reliable reference for understanding the application, locating the implementation, preserving existing business behaviour, fixing known defects and completing the next design improvements. This document is based on the application source package, database scripts, worklog and the supplied UI screens.

| Document control | Value |
| --- | --- |
| Application | Montra Fleet Maintenance |
| Frontend | Angular 18 and TypeScript |
| Backend | ASP.NET Core / .NET 8 minimal APIs |
| Persistence | Entity Framework Core with PostgreSQL-oriented SQL scripts in the current deployment package |
| Main flow | Vehicle → PM Obligation → Appointment → Service Event → Job Card → Work Item → QC/Release → Availability |
| Primary source of truth | Backend APIs and persisted records; Angular is not the authority for business rules |

# 1 Executive design summary

This application is a fleet maintenance operations system. It manages vehicles, preventive maintenance obligations, appointments, breakdowns, service events, job cards, technician work, parts, quality release, documents, audit records and the Veerai assistant.

The application currently contains real working flows, but the implementation has grown through incremental feature additions. The immediate developer priority is to preserve existing routes and data while progressively separating configuration, operational execution, document storage, AI access and reporting into clear application services.

| Area | Current design | Required target |
| --- | --- | --- |
| PM configuration | Angular PM matrix calls /api/pm endpoints; matrix assignments stored by maintenance plan and task. | Versioned configuration with publish state, optimistic concurrency and immutable execution snapshots. |
| Service execution | Job-card workspace loads WorkItems and WorkTemplateFieldInstances; checks are saved through paper-form endpoints. | One explicit execution aggregate generated from PM/diagnostic sources with traceability. |
| Documents | Document list and upload handlers exist, with file content stored in database in current environment. | One canonical document API, reliable upload transaction, visible records, preview/download and object storage for production. |
| Veerai | Server-side API calls provider using bounded job evidence; browser unlock cookie/session supports chat and transcription. | Central read-only access policy, source-aware retrieval and consistent voice output. |
| Backend structure | Many endpoints are in Program.cs and feature files under Data. | Move domain rules and use cases into services without breaking existing route contracts. |

# 2 Product scope and module map

| Module | Main user | Current source locations |
| --- | --- | --- |
| Dashboard and control tower | Service Centre Manager | frontend/src/app/features/dashboard; backend Program.cs dashboard endpoints |
| Vehicle master and Vehicle 360 | Admin / supervisor | frontend/src/app/features/vehicle; frontend/src/app/vehicle-360; Program.cs vehicle endpoints |
| PM programs and task matrix | Maintenance administrator | frontend/src/app/features/pm-program-matrix; backend Program.cs PM endpoints; database/009_service_ladder_task_matrix_v1_7_4.sql |
| PM obligations | Planner / supervisor | frontend/src/app/features/pm-obligations; Program.cs obligation generation |
| Appointments and capacity | Planner / supervisor | frontend/src/app/features/appointments; capacity endpoints |
| Breakdowns and requests | Service desk / supervisor | frontend/src/app/features/breakdown and maintenance-requests; Program.cs breakdown/request endpoints |
| Service execution | Supervisor / technician | frontend/src/app/features/service-workspace and service; paper-on-glass endpoints in Program.cs |
| Job Card and work orders | Supervisor / technician | frontend/src/app/features/job-card and work-orders; Program.cs work-order endpoints |
| Parts and labour | Technician / store / supervisor | frontend/src/app/features/parts; backend Data/InventoryEndpoints.cs and Program.cs |
| QC, release and availability | QC / service manager | frontend quality, release, availability; ReleaseReadiness.cs and release endpoints |
| Documents and evidence | Admin / technician | frontend/src/app/features/documents; ControlEndpoints.cs document endpoints; database document schema |
| Veerai AI | Technician / supervisor | frontend/src/app/shared/veerai.component.ts; backend Data/Veerai.cs and VeeraiChat.cs |
| Audit and analytics | Manager / auditor | frontend audit and maintenance-analytics; ControlEndpoints.cs and Program.cs |

# 3 Architecture and request flow

The current deployment is a single ASP.NET Core host that serves the Angular static application and exposes minimal API endpoints. Entity Framework Core connects the API to the database. The browser calls the API directly through Angular HttpClient. External AI provider calls are made only by the backend.

| Layer | Current responsibility | Developer rule |
| --- | --- | --- |
| Browser / Angular | Routing, forms, grids, status display, microphone and speech output, request orchestration. | Do not put authoritative validation, eligibility or completion rules only in Angular. |
| HTTP API | Minimal API routes in Program.cs and Data extension files. | Keep route compatibility; move complex code into application services. |
| Application logic | Currently mixed into route lambdas, static helper methods and Data classes. | Extract use cases such as GenerateExecution, SaveMatrix, UploadDocument and VeeraiContextBuilder. |
| EF Core | DbContext and entity persistence. | Use transactions, indexes, constraints and optimistic concurrency. |
| Database | Fleet, maintenance, job-card, work-item, template, document, evidence and audit tables. | Never depend on a UI-only state or database direct access from AI. |
| External provider | OpenAI Responses and audio transcription called by Veerai backend. | Keep API keys server-side; apply timeout, rate limit and audit controls. |

## 3.1 Core business sequence

Vehicle is enrolled with model, variant, odometer and operating data.

PM program and service levels define when work becomes due.

PM obligation is generated for a vehicle and can be scheduled through an appointment.

Appointment or breakdown becomes a service event and job card.

Work items and checklist forms are generated for the job.

Technician records checks, issues, corrective work, parts, labour and evidence.

Release readiness evaluates completion, assignment, parts, off-hire, defects and QC.

QC is saved and the vehicle is released only when server-side readiness permits it.

Availability and history are updated from the service event lifecycle.

# 4 Repository and source-code map

The source package supplied for this design is rooted at:

montra-current-20260920/SJ-audree-montra-fleet-maintenance-main/

| Feature | Source files to inspect first | Developer note |
| --- | --- | --- |
| Application startup | backend/src/MontraFleet.Api/Program.cs | Large route file; search endpoint strings before adding routes. |
| Entities and DTOs | backend/src/MontraFleet.Api/Models/DomainModels.cs; ControlModels.cs | Confirm entity property names before creating migrations. |
| EF Core context | backend/src/MontraFleet.Api/Data/AppDbContext.cs and partial files | All DbSets and relationships must be checked here. |
| PM matrix UI | frontend/src/app/features/pm-program-matrix/pm-program-matrix.component.ts/html/css; pm-program.helpers.ts | Contains current validation, matrix filtering, bulk actions and save calls. |
| PM database | database/009_service_ladder_task_matrix_v1_7_4.sql; database/008_pm_master_simple_issue_v1_7_2.sql | Defines MaintenanceTaskDefinitions, MaintenancePlanMatrixItems and replacement rules. |
| Execution UI | frontend/src/app/features/service-workspace/service-workspace.component.ts/html/css | Loads workspace, execution sections, fields, assignments, evidence, QC and history. |
| Execution database | database/010_paper_on_glass_execution_v1_8_3.sql; database/007_work_template_paper_on_glass_v1_7.sql | Defines template instances, field instances and paper-on-glass execution structures. |
| Documents | frontend/src/app/features/documents/documents.component.ts; backend/src/MontraFleet.Api/Data/ControlEndpoints.cs | Verify that the active UI calls the same canonical upload/list routes. |
| Veerai | frontend/src/app/shared/veerai.component.ts; backend/src/app/Data/Veerai.cs and VeeraiChat.cs | Chat, transcription, unlock cookie, source assembly and AI provider handling. |
| Tests | tests/browser/cypress/e2e/01-pages.cy.js through 06-product-images.cy.js; tests/VeeraiChecks | Run regression after every route or workflow change. |
| Deployment | Dockerfile, Dockerfile.render, render.yaml, docs/RENDER_DEPLOYMENT_v0.6.txt | Check environment variables, database connectivity and health endpoints. |

# 5 Data ownership and domain boundaries

| Aggregate | Owns | Must not own |
| --- | --- | --- |
| Vehicle | Registration, VIN, model, variant, odometer and operating values. | Service task results or document content. |
| Maintenance Program | Model applicability, service levels, task definitions, matrix action selection and replacement rules. | Technician execution results. |
| PM Obligation | Due item for a specific vehicle, plan and trigger. | The complete technician checklist definition. |
| Service Event / Job Card | Visit, complaint, status, supervisor, technician, bay and lifecycle. | Global task-library configuration. |
| Work Item | Executable unit of work attached to a job card. | Unrelated vehicle master configuration. |
| Template Instance / Field Instance | Checklist execution structure and current check values. | Future program revisions. |
| Defect | Failed finding, issue, disposition and corrective work relation. | Direct release approval without readiness rules. |
| Document / Evidence | Reference or file linked to vehicle, model, job card or check. | AI-generated facts without source metadata. |
| Veerai | Advisory answer and source references. | Direct SQL access or record mutation. |

# 6 PM program and Maintenance Task Matrix

The PM screen is a real configuration screen. It loads models and variants, programs, service levels and matrix assignments. The UI sends service-level changes to /api/pm/programs/{id}/service-ladder and task assignments to /api/pm/programs/{id}/task-matrix.

| Current implementation | Observed behaviour | Risk / required enhancement |
| --- | --- | --- |
| Program load | /api/pm/programs/{id}/service-matrix returns program, plans, triggers, task rows and assignments. | Response is a large combined object; introduce version/ETag and separate read models when scale grows. |
| Task source | Program-specific task definitions are preferred; fallback loads global tasks when program has none. | Fallback must be explicit in UI; otherwise developers may not know whether they are editing shared or program-specific tasks. |
| Matrix save | Existing matrix rows are removed and nonblank submitted rows are inserted again. | Risk of lost updates and audit ambiguity; replace with upsert command and transaction plus concurrency token. |
| Blank action | Blank assignment is omitted and therefore excluded from execution. | This is valid but must be documented and validated server-side. |
| Bulk actions | Apply default, clear visible and copy level operate in Angular. | Server must validate all submitted task/plan relationships. |
| Publish | Current source shows active programs but no complete immutable publish/revision model. | Add Draft → Validated → Published → Retired lifecycle before production use. |
| Task applicability | Current task model has model/program scope but no complete variant applicability matrix. | Add explicit variant/equipment applicability rules. |

## 6.1 Required matrix-to-execution design

Resolve the vehicle model and variant from the service event.

Resolve one active and effective maintenance program; reject ambiguous matches.

Resolve the selected service level from the PM obligation or explicit service event context.

Select only matrix rows with a nonblank action code.

Create sections and execution task snapshots for the job.

Copy task code, description, action, specification, severity, mandatory flag and source IDs into the snapshot.

Never let later matrix edits change an in-progress job.

Make generation idempotent so refresh or retry cannot create duplicate checklists.

Record program ID, program version, service level ID and matrix entry ID on the generated execution record.

# 7 Service Execution and paper-on-glass flow

The current Service Workspace loads the job card, execution sections, work items, template instances and field instances. The UI supports assignments, result controls, remarks, evidence, defects, rechecks, additional work, parts, labour, QC, release readiness and history.

| Operation | Current endpoint / source | Required behaviour |
| --- | --- | --- |
| Load workspace | GET /api/service-workspace/{jobCardId} | Return vehicle, event, job card, breakdown, progress, defects, parts and QC summary. |
| Load execution | GET /api/service-workspace/{jobCardId}/execution | Return sections, fields, action codes, specifications, result and issue status. |
| Save check | PUT /api/tasks/{workItemId}/paper-form/{fieldId} | Validate field belongs to work item and job; save atomically; update result. |
| Record issue | POST /api/tasks/{workItemId}/paper-form/{fieldId}/issue | Create defect and corrective work relation when result requires it. |
| Complete section | POST /api/tasks/{workItemId}/paper-form/complete | Server validates mandatory checks, defects and task state. |
| Assign | PUT /api/job-cards/{id}/assign or task assign route | Validate technician is active and authorized for service centre. |
| Evidence | POST /api/work-orders/{jobCardId}/evidence | Validate file, link to check/work item and make download permission-aware. |
| QC and release | POST /api/job-cards/{id}/qc; POST /api/service-events/{id}/release | Release only after readiness service confirms all blockers are cleared. |

# 7.1 Result calculation rules

| Action / field type | Minimum input | Completion rule |
| --- | --- | --- |
| Inspect / OK-Not OK | OK or Not OK; remarks for failure | Cannot complete with Pending. |
| Measure / Number | Reading and unit; range if configured | Calculate Pass/Fail server-side where limits exist. |
| Function Test | Pass, Fail or NA | Failure requires remarks and issue decision. |
| Diagnostic | Finding, code or reading | Finding required before completion. |
| Torque/Secure | Confirmation and applied value if required | Value required when specification exists. |
| Replace | Part, quantity and result | Part must exist in approved master and inventory flow. |

# 8 Documents and evidence design

Documents are a high-risk area because the project has already experienced save timeouts, records not appearing in the grid, file open/download issues and ambiguous endpoint failures. The current source contains document endpoints in ControlEndpoints.cs and document UI code in documents.component.ts. The active deployed screen must be traced to the exact component and endpoint before further changes.

| Required rule | Implementation |
| --- | --- |
| Canonical list route | Use one GET /api/documents route only. Remove duplicate mappings and ensure fallback static-file routing cannot compete with API routes. |
| Canonical upload route | Use one POST /api/documents/upload multipart endpoint. The UI must not call a different JSON-only /api/documents POST route unless it is intentionally supported. |
| Save transaction | Validate metadata, create document record, persist content/object reference, then return the saved record ID and file URL. |
| Timeout handling | Use async streaming, request size limits, provider timeout and correlation ID. Do not show success until server response confirms persistence. |
| Visibility | After save, reload the same scope/filter and show the returned document immediately. |
| Preview/download | GET /api/documents/{id}/file with authorization, content type, content disposition and range support where needed. |
| Storage | Database byte storage may remain for local/demo; production should use object storage and keep only metadata/key in PostgreSQL. |
| Audit | Log upload, metadata edit, preview, download, expiry and deactivation. |
| Security | Validate MIME type, extension, size, malware scan status and access scope. Never trust original filename. |

# 8.1 Document defects to verify first

Search the compiled route map for duplicate GET /api/documents and POST /api/documents/upload mappings. The deployment logs previously showed AmbiguousMatchException for both routes.

Confirm the frontend screen is using the multipart upload component rather than the older reference-only documents.component.ts template.

Confirm the API response includes the new record and that the grid reload uses the same document scope, model and status filter.

Confirm the file is stored before returning “Saved successfully”.

Confirm document file URLs are relative API URLs and not temporary local paths.

Confirm preview and download buttons call the correct document ID route.

Add a Cypress test that uploads, reloads the page, filters by model/title, opens Preview and downloads the file.

# 9 Veerai design and current limitations

Veerai has two backend paths: job analysis under Data/Veerai.cs and general chat/transcription under Data/VeeraiChat.cs. The server assembles bounded job evidence, sends it to the AI provider and requires source-cited JSON. The browser unlock is session-scoped through an HttpOnly cookie for chat/transcription, while job analysis uses an X-Veerai-Access header. These access paths should be unified.

| Current capability | Source | Required enhancement |
| --- | --- | --- |
| Job-specific analysis | Veerai.Sources loads job, breakdown, complaints, work tasks, checklist fields, defects, notes, parts, QC and prior jobs. | Add documents/manual retrieval and central access-policy checks before source assembly. |
| General chat | VeeraiChat.cs resolves a job from user message and calls Responses API. | Avoid stale history context; reset or scope conversation when vehicle/job changes. |
| Voice transcription | /api/veerai/transcribe sends audio to transcription provider. | After chat answer, generate speech audio and play it in Voice mode. |
| Source citations | VeeraiAnalysis requires source IDs; chat parses answer and returns selected sources. | Show source label, record link and confidence/coverage in UI. |
| Safety | Instructions prohibit unsafe HV/battery/brake bypass instructions and mutations. | Keep server-side prompt/policy plus approved procedure/document retrieval. |
| Access control | Session unlock currently proves possession of access key, not business role or data scope. | Add central read-only policy service and user/service-centre authorization. |
| Configuration | AI configuration screen exists but must be connected to policy enforcement. | Persist enabled resources and enforce them in source builder and endpoint layer. |

## 9.1 Central AI access-policy design

The AI Configuration screen should not be treated as cosmetic checkboxes. It should manage a server-side policy used by every Veerai request.

| Policy item | Example |
| --- | --- |
| Policy profile | Technician Read Only |
| Allowed resources | Vehicles, job cards, service events, breakdowns, PM, parts, technicians, appointments, documents and audit |
| Allowed operations | GET/read and approved search only |
| Denied operations | POST/PUT/PATCH/DELETE that change fleet records |
| Scope | Service centre, tenant, technician role and assigned job scope |
| Document restriction | Only approved document types and active documents |
| Audit | User, question, resources used, source IDs, response time and denial reason |
| Failure mode | Deny by default and explain which source is unavailable |

# 10 Current defects and enhancement backlog

| Priority | Issue / gap | Action | Acceptance |
| --- | --- | --- | --- |
| P0 | Duplicate endpoint mappings can cause AmbiguousMatchException. | Create one route registry; remove duplicate document and other duplicate mappings; add startup route test. | Application starts and GET/POST document calls resolve exactly once. |
| P0 | Document save can time out or return success without visible grid record. | Canonical multipart upload, transaction, timeout, response ID, immediate reload and Cypress coverage. | Uploaded document remains after refresh and can be opened. |
| P0 | Service execution source and PM matrix source are not fully version-linked. | Add generation snapshot with program/version/plan/matrix IDs. | Developer can identify exactly why each check appeared. |
| P1 | Backend business logic is concentrated in Program.cs and route lambdas. | Extract application services and validators incrementally. | Routes become thin and unit tests cover domain rules. |
| P1 | Matrix save deletes and recreates assignment rows. | Use bulk upsert, transaction, ETag and audit diff. | Concurrent edits do not silently overwrite data. |
| P1 | AI configuration may not enforce all resources. | Implement central access-policy service and policy-aware source builder. | Disabled resource never reaches AI context. |
| P1 | Voice mode can transcribe but does not consistently speak the answer. | Add backend TTS endpoint or browser speech fallback with state and error handling. | English and selected Indian languages produce audible response or clear error. |
| P1 | Documents are stored in database bytes for current environment. | Introduce object-storage abstraction and background scan. | Production file storage is scalable and download remains authorized. |
| P2 | Many screens use broad any types and inline templates. | Introduce typed API contracts and split feature components. | Compile-time errors catch contract changes. |
| P2 | No complete tenant/service-centre authorization visible in route design. | Add authenticated identity and scope filters to every read/write query. | Users cannot access another centre’s vehicles or documents. |

# 11 Developer implementation rules

Before adding an endpoint, search Program.cs and Data extension files for an existing route with the same path and HTTP method.

Before adding a table, inspect DomainModels.cs, AppDbContext partials and all numbered SQL migrations.

Do not change a persisted code or identifier used by PM obligations, job cards, work items or historical audit.

Do not let the Angular screen decide whether a task is complete; the API must enforce it.

Do not let Veerai read DbContext directly from an AI component; use approved read-only query services.

Use a transaction for generation, upload metadata plus file persistence, matrix save and release operations.

Use idempotency keys for generation, upload retry and AI request retry where mutation could duplicate records.

Return useful error messages with correlation IDs, but do not expose stack traces or provider credentials.

Add or update a Cypress test for every defect fixed in Documents, Service Execution or Veerai.

Update README and CODEX_WORKLOG.md whenever a version, migration, deployment behaviour or known issue changes.

# 12 Testing and release gates

| Gate | Minimum evidence |
| --- | --- |
| Build | dotnet build Release and npm run build complete without warnings treated as errors. |
| Database | All migrations/scripts apply to a clean database and existing database backup. |
| API smoke | Health, dashboard, PM matrix, service workspace, documents and Veerai endpoints respond correctly. |
| Document regression | Upload → list → filter → preview → download → refresh. |
| PM regression | Create program → service level → matrix action → save → reload → generate execution. |
| Execution regression | Open task → save result → record failure → corrective work → recheck → QC → release. |
| AI regression | Unlock → select job → ask question → source citations → new job context → voice transcription → spoken response. |
| Security | Unauthorized scope, disabled AI resource, invalid file, oversized file and duplicate request tests. |
| Observability | Correlation ID, route timing, provider timing, upload timing and database failure logs available. |

# 13 Recommended implementation sequence

Freeze current behaviour and tag the deployed source version.

Fix route duplication and document save/list/open as one end-to-end slice.

Add source-level tests around PM matrix save and Service Execution generation.

Introduce the execution snapshot linkage without changing the technician UI.

Extract document and Veerai policies into application services.

Implement central AI access policy and connect the AI Configuration screen to enforcement.

Implement consistent voice response generation and playback.

Move backend logic from Program.cs into feature services and validators.

Add authorization scope, audit completeness and production storage abstraction.

Run full Cypress regression and deploy only after all P0/P1 gates pass.

# 14 Final developer handover decision

The application is a working product foundation, not a dummy screen collection. The next phase should not rebuild the UI blindly. Developers should preserve the existing API and database relationships, fix the P0 defects first, and then introduce clean boundaries around PM configuration, execution snapshots, documents, Veerai policy and audit.

The most important rule is that the live Maintenance Task Matrix is configuration, while Service Execution is the persisted operational record. Veerai and reports must read approved records through backend APIs. Every change must be traceable to a vehicle, service event, job card, program revision, task, user and timestamp.